HIKMAProf

Feature Development Plan

Version 5.0 ·  October 2026

This document tracks the HikmaProf feature roadmap. Since v1.0, four of the five planned features have shipped and are live in the app — Certificate and Flashcard Trainer were merged into a single Assessment feature along the way. User sign-in (Firebase Auth) is the only item still pending.

# 1.  Authentication — Firebase Auth (Google + Microsoft)

⏳ PENDING

HikmaProf still has no user authentication. Firebase Auth remains the recommended solution: fast, production-ready, and fully free with Google Sign-In and Microsoft Sign-In — both supported on Firebase’s free Spark plan with no credit card required.

| Plan | Firebase Spark — up to 50,000 monthly active users (free), no credit card, no billing ever |
| --- | --- |
| Providers | Google Sign-In + Microsoft Sign-In (both free on Spark plan) |
| Backend lib | firebase-admin (Python) — verifies tokens in Flask |
| Frontend lib | Firebase JS SDK via CDN — no npm install needed |
| Azure needed? | No — Firebase handles Microsoft OAuth without Azure AD setup |
| Setup time | ~2 hours total (Firebase project + both providers) |
| Effort | 1–2 days |
| Status | Not started |

Login Flow (unchanged from v1.0)

•  User visits HikmaProf → sees "Sign in with Google" and "Sign in with Microsoft" buttons.

•  User picks a provider → Firebase JS SDK opens a popup — no redirect, no page reload.

•  Firebase returns a secure ID token to the browser.

•  Browser sends token to Flask (/api/auth/verify) → firebase-admin verifies it → session cookie set.

•  User lands on the mode selector (/select) — logged in and ready.

# 2.  Shipped Features

All four features below are implemented and live in the app today. Each works as a standalone upload — none require Firebase Auth or a prior AI Course Studio job, so they shipped ahead of authentication without being blocked by it.

## 1.  AI Tutor     ✅ Shipped    Live

Chat with your document · Highest learning value

A standalone chat interface: upload any document (PDF, DOCX, PPTX, TEX) and ask questions about it. The AI answers grounded in the document’s actual content, maintains real multi-turn conversation memory, and offers AI-generated starter questions to help students begin.

Key Deliverables

•  Standalone upload — no course generation required first

•  New endpoints: /api/tutor/start and /api/tutor/<job_id>/ask

•  True multi-turn conversation — bounded history replayed as proper chat turns, not string concatenation

•  AI-generated starter questions shown when the session begins

•  Markdown-formatted answers (bold terms, bullet lists) rendered safely in chat bubbles (HTML-escaped before formatting)

| Pre-requisite | None — works from a standalone document upload |
| --- | --- |
| Backend | /api/tutor/start (extracts + stores document text), /api/tutor/<job_id>/ask (DeepSeek chat) |
| Frontend | Dedicated AI Tutor panel — chat window, suggested questions, typing indicator |
| Storage | Extracted document text stored per session; conversation history kept client-side |
| Status | ✅ Shipped |

## 2.  Assessment     ✅ Shipped    Live — replaces Certificate + Flashcard Trainer

Multiple choice · True/False · Flashcards · Certificate, all in one

During development, the originally separate Certificate and Flashcard Trainer plans were combined into a single Assessment feature, avoiding two overlapping entry points on the mode picker. Upload any document directly and receive 8 multiple-choice questions, 8 true/false statements, and 8 flashcards in one pass. Scoring 70% or higher on the quiz unlocks a personalised PDF certificate.

Key Deliverables

•  Standalone document upload (PDF, DOCX, PPTX, TEX) — one DeepSeek call generates all three formats together

•  Reuses the existing quiz-taking modal, extended with a third True/False tab

•  Certificate PDF generated server-side with reportlab: ornamental double border with corner brackets, gold ribbon seal, serif (Times) typography for a formal feel, unique certificate ID

•  No external signature asset required — the signature is rendered as styled text, not an uploaded image

•  Certificate button only appears once the quiz score reaches 70%

| Pre-requisite | None to start — quiz score ≥ 70% to unlock the certificate |
| --- | --- |
| Backend | /api/assessment/generate, /api/job/<job_id>/certificate |
| Frontend | Assessment panel + existing quiz modal (Quiz / True-False / Flashcards tabs) |
| Library | reportlab for the certificate PDF — no external image assets needed |
| Status | ✅ Shipped |

## 3.  Smart Summarizer     ✅ Shipped    Live

Instant value · Professors love it

Upload any document (PDF, DOCX, PPTX, TEX) and receive a structured summary in seconds: key concepts, main arguments, and bullet-point takeaways. Output can be copied to the clipboard or downloaded as a formatted Word document.

Key Deliverables

•  Structured summary: key concepts, main arguments, bullet takeaways

•  Downloadable DOCX output with headings and formatted sections

•  Copy-to-clipboard button for quick sharing

•  Language selector (reuses existing 11-language support)

•  Accepts PDF, DOCX, and PPTX uploads

| Pre-requisite | Document upload (standalone) |
| --- | --- |
| Backend | /api/summarize (DeepSeek structured summary), /api/summarize/docx (export) |
| Frontend | Smart Summarizer card on select.html + dedicated panel in the app |
| Output | On-screen structured display + downloadable DOCX |
| Status | ✅ Shipped |

## 4.  Lecture Notes     ✅ Shipped    Live

Fills a real gap — slides ≠ notes

Generates clean, structured lecture notes from a document — formatted with headings, key terms as margin notes, and a summary points section. Designed to be read and annotated, not presented.

Key Deliverables

•  Professor-ready handout layout with numbered section headings

•  Key terms highlighted as margin notes under each section

•  Downloadable DOCX, plus a dedicated print stylesheet for Save-as-PDF via the browser

•  Accepts PDF, DOCX, and PPTX uploads

| Pre-requisite | Document upload (standalone) |
| --- | --- |
| Backend | /api/lecture-notes (DeepSeek notes-format prompt), /api/lecture-notes/docx (export) |
| Frontend | Lecture Notes card on select.html + dedicated panel in the app |
| Output | Downloadable DOCX + browser Print/Save-as-PDF (dedicated print stylesheet) |
| Status | ✅ Shipped |

# 3.  Still Pending

User Login (Firebase Auth) is the only item from the original plan not yet implemented. All shipped features above currently operate without user accounts — uploads are anonymous and session-based, with no data tied to a specific person.

User Login — Firebase Auth (Google + Microsoft)     ⏳ PENDING

Once in place, this would let the app attach assessment results, certificates, and tutor sessions to a specific signed-in user instead of an anonymous job — see Section 1 for the full implementation plan.

# 4.  Notes & Dependencies

•  Firebase Auth requires creating a free Firebase project at console.firebase.google.com. Enable Google and Microsoft as sign-in providers — no Azure admin access needed. Both providers are free on the Spark plan with no credit card required.

•  All shipped features operate without a persistent database — document text and generated assessments are stored per-job on disk. If the server restarts, in-progress sessions are unaffected since each job folder persists, but there is no cross-device or cross-session user identity yet.

•  The Certificate feature no longer requires a signature image asset — the signature is drawn as styled text directly in the PDF.

•  Remaining estimated effort: Firebase Auth only, 1–2 days.

HIKMAProf  ·  Feature Plan v2.0  ·  October 2026